# Hub Studio 2.0

## ICJIA Research Hub Studio — Design & Implementation Specification

### A component of the Hub 2.0 publishing project (the modernization of the ICJIA Research Hub)

| Document | Design & Implementation Specification |
| --- | --- |
| Part of | The Hub 2.0 publishing project — the modernization of the ICJIA Research Hub |
| This component | Hub Studio 2.0 — the internal authoring-and-publishing tool within Hub 2.0 |
| Status | Feature-complete in the workshop — the full tool is built; not yet switched on for the public |
| Date | 2026-06-21 |
| Replaces | ICJIA Research Hub Studio (built 2019) |
| Audience | Two readers, addressed separately: a manager (Sections 1–6) and a developer (Section 7) |

Where the project stands, in one breath. Hub Studio 2.0 is built. Every feature a researcher will touch — signing in, writing, previewing exactly what will publish, and publishing — exists today, runs on the team’s shared, official copy of the project, and is checked by 375 automated tests, all passing. What is not done is the set of setup steps that only ICJIA’s own Research & Analysis staff can do (creating one storage type, supplying the email keys and the “rebuild the public site” trigger) and a final dress rehearsal with real staff accounts before it goes live. This document marks each claim as built (it exists, it’s been checked, you can see it) or still ahead (a named, owned next step). Nothing here is live to the public yet — and where it isn’t, it says so.

## TL;DR — the 30-second version

- What it is: Hub Studio 2.0 — the internal tool ICJIA staff use to write, preview, and publish Research Hub content (articles, apps, datasets). It is the authoring-and-publishing component of the wider Hub 2.0 publishing project, the modernization of the ICJIA Research Hub.

- A proven platform, now modernized: this is not a new bet. Under Hub 1.0 (in production since 2019), the Research Hub became the most-read content on ICJIA’s public site — about 45–50% of all pageviews (and up to ~66% of visitors) on icjia.illinois.gov. Hub 2.0 carries that track record forward: the same publishing mission for Research & Analysis (R&A) authors, rebuilt on a modern web stack and content management system, with a faster, friendlier authoring experience.

- Status: built and working in development — a complete demo is clickable today.

- How it works: authors draft in a formatting editor (no formatting codes to learn) with a live “exactly-as-published” preview; an editor clicks Publish.

- Security: independently red/blue-team audited — 0 critical issues; the in-repo fixes are done and covered by 375 automated tests (docs/security-audit.md).

- What’s left: setup on the Strapi / email side (Research & Analysis) and a short launch checklist — not new building.

That is the whole project in six lines. Everything below is the supporting evidence, organized by section — read what you need.

## Why this matters — the audience the Studio serves

This is scope-setting, not a victory lap: it explains why the investment in Hub Studio 2.0 is in proportion to the audience the Research Hub already reaches. The figures below come from two live sources — Plausible analytics for icjia.illinois.gov and the live Research Hub content API (Strapi). Every figure is labeled with its timeframe.

### Most-visited pages — trailing 12 months

Total site over the trailing 12 months: 56.3K visitors / 452.4K pageviews. Percentages reflect each page’s share of total site visitors; they do not sum to 100% because one visitor can view several pages.

| Rank | Page | Visitors (12 mo) | % of site visitors |
| --- | --- | --- | --- |
| 1 | Homepage (/) | ~19.6K | ~35% |
| 2 | [RH] “The Effectiveness and Implications of Police Reform” | ~6.0K | ~11% |
| 3 | [RH] “Understanding Police Officer Stress: A Review of the Literature” | ~6.0K | ~11% |
| 4 | [RH] “The Victim–Offender Overlap” | ~6.0K | ~11% |
| 5 | [RH] “The 2021 SAFE-T Act: ICJIA Roles and Responsibilities” | ~5.7K | ~10% |
| 6 | Grants — Funding (/grants/funding) | ~4.5K | ~8% |
| 7 | [RH] “Mental Illness and Violence: Is There a Link?” | ~4.5K | ~8% |
| 8 | [RH] “An Overview of Police Use-of-Force Policies and Research” | ~3.5K | ~6% |
| 9 | [RH] “Trauma-Informed and Evidence-Based Practices and Programs” | ~3.3K | ~6% |
| 10 | Grants — Programs (/grants/programs) | ~3.1K | ~6% |
| 11 | [RH] “Addressing Police Officer Stress: Programs and Practices” | ~3.0K | ~5% |
| 12 | [RH] “Gender Differences in Intimate Partner Violence Service Use” | ~3.0K | ~5% |

[RH] = Research Hub article. 9 of the top 12 most-visited pages are Research Hub articles. The four most-visited pages after the homepage are all articles.

### Section share of traffic — trailing 6 months

Total site over the trailing 6 months: 31.5K visitors / 240.4K pageviews.

| Section | Visitors (6 mo) | Pageviews (6 mo) | Visitor share | Pageview share |
| --- | --- | --- | --- | --- |
| Research Hub (/researchhub) | ~18.0K | ~107.9K | ~57% | ~45% |
| Grants (/grants) | — | ~53.1K | — | ~22% |
| Homepage (/) | — | ~35.0K | — | ~15% |
| About (/about) | — | ~21.9K | — | ~9% |
| News (/news) | — | ~11.7K | — | ~5% |
| Whole site | ~31.5K | ~240.4K | 100% | 100% |

12-month cross-check: over the trailing 12 months the Research Hub accounts for about 50% of pageviews (~228.1K) and 66% of visitors (~37K) — so the 6-month figures above are, if anything, conservative.

### What these figures mean for this project

The homepage is the single most-visited page — it is the site’s front door — and the grants section is a strong second. Stating that plainly is not a concession; it strengthens the case. Even with the homepage and grants set alongside it, the Research Hub is still the largest content section by roughly 2×, and its articles are the most-read pages on the entire site after the homepage. Four of the top five pages are Research Hub articles, and nine of the top twelve.

For calibration, all meeting-agenda pages combined — agendas, minutes, the meetings listing — drew on the order of 800 visitors and 1,800 pageviews over six months (the meetings listing itself: 514 visitors; a typical individual agenda: 15–30). The Research Hub out-draws meeting content by about 20× in visitors and 60× in views; a single popular article out-draws the entire meetings section several times over.

The pattern is stable: the 6-month and 12-month figures are in close agreement, and the 12-month window shows, if anything, a slightly higher Research Hub share.

The Studio manages this content base. Live in the Research Hub today: 236 articles, 13 apps, and 5 datasets (counted directly from the live Strapi content API, 2026-06-21).

The takeaway: the public comes to icjia.illinois.gov primarily for the Research Hub. Its articles are the most-read content on the entire site. Hub Studio 2.0 is the production line for that flagship content, and the level of care in the build is matched to the size of the audience it serves.

Sources: Plausible analytics for icjia.illinois.gov (page-prefix filters; 6-month and 12-month windows ending 2026-06-21); live Research Hub Strapi content API.

## How to read this document

This document is written for two readers, and you can go straight to the part that fits your role:

- If you are a manager, director, or stakeholder — you want the what, the why, the status, and the evidence behind it, not the engineering internals. Sections 1 through 6 are written for you. They assume a sharp reader in a different profession, not a software developer: where a technical term is genuinely necessary, it is defined in a clause the first time it appears, the way one professional would brief another. Read 1–6 start to finish and you can explain to your own leadership what Hub Studio 2.0 is, why it is substantial work, what is finished, and what the evidence shows.

- If you are a developer — you want the full technical detail: the architecture, the data layer, the security model, and the implementation plan. Section 7 — the developer reference — is written for you, and the code-level specifics live there.

This document shows its work. Throughout Sections 1–6, claims of “built” come with something you can examine for yourself — offered in the spirit of one colleague handing another the evidence, not as an argument to win. Three kinds of evidence recur:

- A running demonstration you can use. There is a working copy of the tool. Sign in with the temporary user name admin and password admin and you can open, edit, and preview hundreds of sample articles directly — without changing or saving anything to the real system. Wherever a feature says “you can see this,” this demonstration is where you see it.

- An automated test suite. The project carries 375 automated tests — small programs that re-check the tool’s promises every time the code changes and stop the work if a promise breaks. When this document says a promise is “guaranteed,” a test enforces it.

- The shared project record. Every piece of work is a dated, reversible entry in the project’s shared history, independently reviewed before it was accepted. “Built” here means accepted into the shared project, not sitting on one person’s laptop.

Section 7 is the developer reference. A manager can skip it; Sections 1–6 stand on their own.

A word on intent: this is neither a sales pitch nor a complaint. It is a candid accounting of what “let staff post articles to our website” actually involves when it is built to be safe, accessible, and dependable for a public government audience — and of how much of that is now finished and how much remains.

## 1. What the Studio is

Hub Studio 2.0 is one component of the Hub 2.0 publishing project — the agency-wide modernization of the ICJIA Research Hub. Within that project, the Studio is the internal, staff-only tool: a private workspace where ICJIA’s researchers write and edit content — articles, the interactive apps ICJIA publishes, and datasets — in a controlled place before any of it goes public. When a piece is approved, it flows out to the public Research Hub, the website the public visits. The public Research Hub is the storefront; the Studio is the back room where the work is prepared, reviewed, and signed off before it reaches the shelf.

Stated once, plainly: the Studio is the secure, staff-only workspace where ICJIA researchers prepare and approve content, and from which approved content is published to the public Research Hub — the authoring half of Hub 2.0.

The tool replaces one ICJIA built in 2019. That older tool still runs, but it is built on technology that is no longer supported, it stores images in a wasteful way that bloats the system, and it carries a confusing multi-step approval process. Hub Studio 2.0 is built on current, well-supported technology, handles images properly, and deliberately reduces the process to two clear roles: people who write and people who approve and publish.

One boundary shapes everything else, so it is stated up front: staff do not sign themselves up. ICJIA’s Research & Analysis unit creates each person’s account; the sign-in screen says so and points anyone without an account to Research & Analysis. This is deliberate. A controlled, staff-only workspace works only if entry is granted by ICJIA, not by a self-service form.

## 2. The real scope behind “post an article”

A fair question to put to this project is: we need staff to post articles to a website — isn’t that straightforward? It deserves a direct answer, because the honest scope is larger than the visible task suggests.

“Posting an article” is the small, visible part. Almost everything that makes such a tool safe, usable, accessible, and trustworthy lives in the requirements that “post an article” assumes but never states. None of what follows is padding — each item is ordinary, professional work, and each one is real. This section makes the part below the waterline visible, so the scope is on the table rather than implied.

### Modeling the research content faithfully

“An article” is not one block of text. A Research Hub article carries a title, a publication date, a type, a summary, the body itself, a list of authors, categories and tags, a main image, a thumbnail, figures inside the text, an attached report file, optional extra files, citation and funding information, and links to related apps and datasets. That is one of the three kinds of content. There are three — articles, apps, and datasets — each with its own fields, its own rules, and its own connections to the others.

The difficulty is not the number of fields. It is that several of them are not simple values but small structures: a list of authors, a list of figures each with its own image and caption, a span of years with a start and end, links from one article out to several related items. Every one of those has to survive a full round trip — read out of the content system, shown in a form, edited by a person, and saved back — landing in exactly the shape the system expects. Get a single field’s shape wrong and nothing fails loudly; instead you quietly produce a record that looks fine in the Studio and is broken on the public site. And the only trustworthy source for what each field’s correct shape really is, is the live content system itself — not a document, not an assumption. So the team confirmed the real shapes by inspecting the live data directly rather than taking them on faith.

### A real sign-in, tied to who is actually allowed to publish

A sign-in you can genuinely trust has to do several things at once that never show up on screen. It has to keep you signed in across page reloads so you are not nagged to log in every few minutes. It has to re-check with the server, every time the tool starts, that your account is still valid and still has the access it had yesterday — because that answer can change between visits, and the tool must honor the change immediately rather than trust a stale local copy. It has to return you to the login screen the moment your access expires, without corrupting work in progress.

And — the part that carries the most weight — it has to know what you are allowed to do once you are in. The whole tool hinges on one rule: people who write may save drafts but may not publish; people who approve may make content live. Hiding the “Publish” button from a writer is easy and, on its own, worthless: the button is only a picture. A web browser is fundamentally an untrusted place — a determined person can read the page, watch every request it sends, and re-send those requests by hand with the button out of the picture entirely. So the rule has to be enforced where the request actually lands: at the server that owns the content. And the rule the server enforces and the rule the screen implies have to agree exactly, in every situation, or you get either a silent security hole or a confusing tool that offers an action and then refuses it. Making those two layers agree, and being able to show they agree, is the genuine work behind “let them log in.”

### Handling images without bloating the site or opening a security hole

“Add a picture” carries several requirements at once that pull against each other.

The old tool stored each image by converting it into an enormous block of text and writing that block directly into the content record. The cost compounds: the system swells with image data it was never meant to hold, every read and every backup drags those images along whether you need them or not, and the same picture used in three places is stored three separate times. The new Studio refuses this outright — each image is uploaded once to a shared library and the record keeps only a lightweight link to it. Holding that line is not a one-time decision; a bloated image can sneak back in through a pasted editor, a copied field, or an import, so the rule has to be actively guarded, not merely intended.

Images are also an accessibility and a legal-grade obligation, not a polish item. Every image needs alt-text — a short written description that a screen reader speaks aloud to a person who cannot see the image — and may carry an optional caption. For a public government website this is a compliance requirement. That means it is not enough for the tool to offer a description box; it has to make supplying a description the path of least resistance, so that accessible content is what naturally gets produced.

And certain image files are an attack surface. One common image format is not a flat picture at all but a small text document that can legally contain hidden, runnable instructions — which is exactly what makes it dangerous to accept from a signed-in user, because a booby-trapped file could carry something that runs in the browser of the next person who views it. The Studio strips the dangerous parts out of every such file before it is stored, defusing a hostile file at the door rather than trusting it and serving it to the public. At the same time, the tool has to accept all the genuinely valid image formats without turning away legitimate files — the old tool erred the other way and frustrated people by rejecting good images, so being precise about what counts as valid matters as much as being cautious.

### Preventing bad or oversized data from ever being saved

Before anything is written, the Studio checks it. Required fields must be present, formats must be correct, values must be from the allowed set, and — the rule the project cares about most — no image may ever be smuggled in as one of those giant embedded text blocks. This check stands between a person and a save: if something is invalid, the save is blocked and the person is told what to fix, in plain terms, before anything reaches the content system. The hard part is that this guarantee has to hold for every content type and every field, in both directions, every single time — a guarantee is only as good as the one case nobody remembered to check, which is why the checks are written as automated tests that fail the whole build if anyone ever weakens them.

### Showing an exact preview of what will publish

A preview that shows roughly what an article will look like is not good enough for staff who are about to publish to a public government website. They need to see it rendered exactly as it will appear on the live Research Hub — same formatting, same layout — so there are no surprises after they approve it. The difficulty is that the preview and the live site are produced by two separate programs. “Exactly the same” is only true if both turn the author’s text into a page using the identical set of formatting rules — and ICJIA’s content leans on the rules that are easiest to get subtly wrong: footnotes, mathematical notation, and complex tables. If the preview’s rules and the public site’s rules drift even slightly apart, the preview becomes a confident lie, and the author discovers it only after the content is already public. Keeping the two in genuine step is the real task hiding inside the word “preview.”

### And underneath all of it: a real content system with its own rules

Everything above runs against a professional content-management system with its own firm rules — how records are identified, how a draft differs from a published item, how images attach, how related items connect. Those rules have to be learned and respected precisely, and the only authoritative source for what they actually are is the running system itself. Learning them, and discovering that the best way into the system was not the one the project first assumed, is itself part of the genuine work — and it is the single clearest illustration of why this is not a trivial project. (Section 5 tells that story.)

### So — is it straightforward?

The workflow is, deliberately: writers draft, approvers publish. That simplicity for the user is itself an achievement — it is the direct result of removing the old tool’s confusing multi-stage approval chain. But “simple to use” sits on top of a real sign-in with real roles, three fully-modeled content types, accessible and safe image handling, a guard that blocks bad data before it is saved, an exact preview, and faithful integration with a professional content system. None of those are optional if the result is going to be safe, accessible, and trustworthy for a public government audience. That is the genuine scope — real, credible, and entirely ordinary professional work.

Every one of those pieces is now built. The next section walks through them one at a time, and points to where each can be seen directly.

## 3. What’s working today

Everything in this section is built, lives on the team’s official, shared copy of the project (what developers call “main”), and is checked by an automated test suite — currently 375 automated tests, all passing. What is not yet done is described in Section 4, and it is mostly setup that only ICJIA’s Research & Analysis unit can perform. The line between the two is drawn honestly.

A reminder of the stage: the tool is not yet switched on for the public — none of this is live to the public audience. It is a finished workshop build, waiting on its final setup and a dress rehearsal.

How to verify this whole section yourself. Open the running demonstration and sign in with user name admin, password admin. You are now inside the real tool, looking at 200-plus realistic sample articles (plus sample apps and datasets), and you can click into any of them to edit and preview — all of it without ever saving to or touching the live system. Everything described below is something you can do, see, or click in that demonstration.

### (a) Signing in — and who is allowed to do what

Staff sign in with their real ICJIA accounts — the same accounts that already govern the content system — and the tool reads each person’s actual role to decide what they may do. There is no self-signup: Research & Analysis creates accounts, and the login screen tells anyone without one to contact Research & Analysis.

The rule that matters most is enforced for real, not merely shown on screen:

| Role | Can write & save drafts | Can publish (make content live) |
| --- | --- | --- |
| Super Admin | Yes | Yes |
| Editor | Yes | Yes |
| Author | Yes | No — drafts only |

The value here is a genuine security boundary: who is allowed to publish is decided by each person’s real, existing role, recorded in the content system — not by anything a clever user could rearrange in their own browser. The session stays signed in across page reloads (no nagging), is re-checked with the server every time the tool starts (so a revoked account is locked out immediately, not a day later), and expires safely back to the login screen.

See it: the login screen, the “contact Research & Analysis” message, and the official ICJIA logo are the first thing you see in the demonstration. The role rule is backed by its own automated tests.

### (b) Writing content — three kinds, saved as private drafts

A researcher can create and edit all three kinds of content — Articles, Apps, and Datasets — as private drafts. Each is a proper structured record (title, date, authors, summary, body, images, files, citation and funding details, links to related items), not a single box of text.

The centerpiece for writing the main body is a friendly formatting editor with a full toolbar. The buttons are styled as clear, raised buttons so they read as buttons, and they cover everything a writer needs: bold, italic, a Headings menu, bullet and numbered lists, quote, code, a link button, an image button, and undo/redo. Beside it is a one-click live Preview so the writer sees their formatting render as they type. No one has to learn any formatting codes.

Two deliberate, smaller choices round this out:

- The Abstract (the short summary) uses a compact version of the same editor — bold, italic, and links only. References and footnotes are intentionally not allowed in the abstract, because a summary is not the place for them. Links in the abstract open in a new window.

- The App description uses the full editor, the same as an article body.

See it: open any sample article in the demonstration and you will see the toolbar, the Headings menu, and the live Preview, and you can type into them yourself.

### (c) Images and files — accessible and safe by construction

Adding an image requires alt-text (a short written description a screen reader speaks aloud to a person who cannot see the image — a legal accessibility requirement for a public government site) and allows an optional caption. The alt-text and caption boxes are right there in the picker, so supplying a description is the natural path, not an afterthought.

Authors also have a body-image gallery: upload several images at once, see them as thumbnails in a small panel beside the editor, and click any thumbnail to insert that image at the current cursor position in the article body. This means an author can stage all the images for an article first, then drop them in where they want them — without leaving the editing screen.

The main report file or data file is a simpler document-or-PDF upload with no alt-text or caption (it’s a file to download, not a picture to describe).

Under the hood, the project holds one line without exception: an image is never stored as a giant block of embedded text. Every image and every file is uploaded once to a shared store and referenced by a lightweight link — which is exactly what the old 2019 tool got wrong, bloating itself with image data. This is the single rule the team treats as non-negotiable, and it is guaranteed by automated tests that stop the build the instant anyone weakens it.

See it: the picker shows the alt-text and caption fields and the name of the file you selected; the body-image gallery thumbnails are visible in the editing panel when images have been uploaded to an article; the no-bloated-images rule is enforced by a dedicated guard test that runs across all three content types.

### (d) The save gate — bad or unsafe content can’t be saved

Before anything is written, the Studio checks it. Required fields must be present, values must come from the allowed set, and no forbidden embedded image may sneak in. If something is wrong, the save is blocked and the person is told, in plain terms, what to fix — before anything reaches the content system. This is the guarantee from Section 2 made real, standing directly between a person and a save.

See it: try to save an incomplete draft in the demonstration and the gate stops you with a plain-language message; the gate’s rules are covered by automated tests for every content type.

### (e) “Preview as published” — exactly what the public will see

A “Preview as published” view shows an article exactly as it will appear on the public Research Hub — not roughly, exactly. It uses the same fonts (condensed headings, serif body), shows the bordered abstract, lists all authors, includes a sticky Table of Contents that follows you as you scroll, the end matter (About-the-Authors, Funding Acknowledgment, Suggested Citation), and a Print button. This is what staff approve against, so there are no surprises after they sign off.

Each saved draft also gets a shareable preview link that opens for any signed-in staff member — exactly how a reviewer or a manager opens a specific draft and sees what will publish.

See it: open the “Preview as published” view on a sample article in the demonstration — the sticky Table of Contents, the all-authors byline, the end matter, and the Print button are all there.

### (f) Finding and managing content

- A paginated content list shows every item — Date · Title · Author(s) · Draft/Published status — newest first, so the most recent work is at the top.

- One-click “Add sample article / app / dataset” buttons instantly fill in a complete, realistic draft, so the tool can be demonstrated on demand without typing one out by hand.

- Light and dark mode (it defaults to light; dark is opt-in) with the official ICJIA logo in the header. The theme toggle is the last button in the navigation.

See it: all three are visible the moment you sign in to the demonstration — the sortable list, the sample buttons, and the theme toggle.

### (g) A self-contained Demo Mode for safe demonstrations

The temporary admin / admin login opens a fully self-contained Demo Mode: 200-plus full-length sample articles — each with complete sections, figures, and working footnote references — held in memory, fully clickable for editing and previewing, that never save anything to the live system. Every word in the demo is fake: lorem ipsum body text and made-up names. No real ICJIA person, topic, grant, or finding is ever shown on a demo screen. It exists so the tool can be shown to managers, reviewers, or leadership safely, with zero risk to live information and no risk of real ICJIA content appearing in a screenshot or a walkthrough. (This convenience login is temporary and is removed before the tool goes to production — see Section 4, the note at the end of Section 5, and the security note in Section 6.)

See it: this is the demonstration you have been using to check every other item. Open any sample article and you will see full multi-section body text, figures, and footnotes — all entirely fabricated.

### (h) Built but waiting to be switched on

Three capabilities are fully built and documented but depend on a setup step that only Research & Analysis can perform, so they are described here as built and listed again in Section 4 with the owner of the remaining step:

- First-login onboarding. The first time an author signs in, the Studio asks for a short profile — chiefly who their reviewer is, and their ICJIA center. The code is built and, importantly, safe in the meantime: until Research & Analysis creates the matching storage type in the content system, onboarding stays dormant and the rest of the Studio works normally; the moment the type exists, onboarding turns on automatically. It cannot lock anyone out by being half-finished.

- Publish + review-request email. A “Publish” action, plus a button that emails a reviewer a link to the exact preview of a draft, are built. The email sends through Mailgun (an email-delivery service) once its keys are supplied.

- Automatic public-site rebuild on publish. When content is published, the public Research Hub rebuilds itself with the new content (a one-time configuration that connects the content system to the public site’s hosting). The trigger is built and documented; it is switched on by setting one connection in the content system.

### Status at a glance

| Capability | What it gives us | Status |
| --- | --- | --- |
| Sign-in with real roles (no self-signup) | Who-can-publish enforced by real ICJIA roles | Built |
| Create/edit Articles, Apps, Datasets | Structured private drafts for all three | Built |
| Formatting editor + toolbar + live Preview | Friendly writing; no formatting codes to learn | Built |
| Compact abstract editor | Inline formatting only; no stray footnotes | Built |
| Accessible image uploads (alt-text required) | Accessible by default; optional captions | Built |
| Body-image gallery (thumbnails → insert) | Stage multiple images, click to insert | Built |
| Document/PDF file upload | Simple report-file attachment | Built |
| No-bloated-images rule | Images never stored as embedded text | Built |
| Save gate | Invalid or unsafe content can’t be saved | Built |
| “Preview as published” (TOC, end matter, Print) | Exactly what the public will see | Built |
| Shareable per-draft preview link | Reviewers open a specific draft directly | Built |
| Paginated content list (newest first) | Find and track every item | Built |
| One-click sample article / app / dataset | Demonstrate on demand | Built |
| Light/dark mode + ICJIA logo | Comfortable, on-brand | Built |
| Self-contained Demo Mode (admin/admin) | 200+ full-length phony articles; no live saves | Built (temporary) |
| First-login onboarding | Capture a new author’s reviewer & center | Built; dormant until R&A creates the storage type |
| Publish + review-request email (Mailgun) | One-step publish; notify a reviewer | Built; awaits R&A’s email keys & live test |
| Auto rebuild of the public site on publish | New content appears publicly | Built; awaits R&A wiring the trigger |

## 4. What’s still ahead

Here is the honest part. The features are built (Section 3). What remains is almost entirely setup that only ICJIA’s Research & Analysis (R&A) unit can do, plus a final dress rehearsal and one piece of cleanup before launch. None of it is new feature-building; it is connecting the finished tool to ICJIA’s own live services. Each step below names who does it.

| # | Remaining step | Who does it | Why it can’t be done yet by the developer |
| --- | --- | --- | --- |
| 1 | Create the studio-profile storage type in the content system (this is the one piece that turns on first-login onboarding). | R&A | Adding a storage type must be done in R&A’s own content-system environment; until then the Studio stays fully usable with onboarding dormant. |
| 2 | Set the email keys (Mailgun) so review-request emails can send. | R&A | These are secret credentials that belong to ICJIA and live in ICJIA’s hosting, not in the code. |
| 3 | Wire the “publish → rebuild the public site” trigger (one connection from the content system to the public site’s hosting). | R&A | The trigger is a secret URL that, by design, lives only in the content system — never in the Studio’s code. |
| 4 | Dress rehearsal with real staff accounts: test the live publish, the review email, and onboarding end-to-end — including confirming a real Author truly cannot publish. | Developer, with R&A providing a real Author test account | The team does not create staff accounts itself; an actual Author login is needed to prove the rule under real conditions. |
| 5 | Remove the temporary admin / admin demo login before the tool goes to production. | Developer | It is already inert in any real build (see Section 5), but it is removed entirely as a final cleanup so the record is spotless. |
| 6 | Optional, later: public (no-login) share links for previews, if ICJIA wants reviewers outside the staff sign-in to open a draft. | Developer, if requested | Not required for launch; today’s preview links open for any signed-in staff member, which covers the reviewers. |

Plainly: steps 1–3 are ICJIA’s setup, step 4 is the joint go-live check, and steps 5–6 are developer cleanup and an optional nicety. The setup steps (1–3) are each documented in the project so R&A can follow them directly. Nothing on this list is an unknown or a research problem — they are known tasks with named owners.

## 5. How we work — and why the result is dependable

How this tool is built matters as much as what it builds, because the method is what makes it dependable and maintainable for years. Three disciplines define the approach, and together they are why the work holds up to scrutiny even before it is switched on for the public.

- Every piece is built test-first. For each small piece of work, the team first writes an automated check that defines what “correct” means, then writes the code to satisfy that check. This is a mainstream, decades-old engineering practice. Its practical payoff here is concrete and checkable: the project’s headline promises — for example, “no image is ever stored as a bloated embedded block” — are guaranteed by automatic checks that fail the build the instant anyone breaks them, rather than relying on someone remembering to be careful. This is why “built” in this document means more than “it appears to work.”

- Every step is independently reviewed and security-checked before it is accepted. Each piece of work ends with a recorded save point (so nothing is lost and every change is traceable and reversible) and an independent review against the plan and the project’s standards before the next step begins. A broader review happens before any body of work is accepted into the shared project. Nothing is hand-waved through, and the entire history is on the record.

- We learn as we build, in writing. Rather than pretend every requirement was known on day one, the team surfaces the deeper requirements by building toward them, then captures what was learned and adjusts — in writing, in a durable project record. The clearest example happened mid-build and is worth stating plainly, because it answers “what’s the catch?” better than anything else could:

- When the project began, the plan was for the Studio to reach the content system through one “door,” with the publish permissions to be configured by hand. Partway through, a better path surfaced: ICJIA staff already have accounts in the content system, and the system already enforces the exact rule the Studio wants — authors draft, editors and super-admins publish — with no changes to the content system at all. But that built-in enforcement only works through a different door than the one first used. The catch is that you cannot see this from the outside; you can only learn that one door enforces the rule and the other does not by building far enough to knock on both. The team did, switched to the better door, and that change is now built, checked, and accepted. The payoff is exactly what was hoped for: who can publish is now decided by each person’s real role, with no custom permission code to build or maintain — and because the original work had been structured carefully, the switch was small and surgical rather than a do-over.

The evidence that this rigor is real, not aspirational: the project currently stands at 375 automated tests, all passing, across the sign-in and roles, the content engine for all three content types, the image and file handling, the save gate, the editor, the “preview as published” view, the demo mode, and the publish/email/onboarding code. The no-bloated-images rule, the accessibility requirements, and the security handling of risky files are each backed by their own automatic guards. The result the process is aiming at is a tool that is correct, reviewable, safe to change, and maintainable for years — which is the entire reason to rebuild on a modern foundation in the first place.

### Three questions worth asking

These are the questions a project at this stage should expect. Here are direct answers.

- Is it overbuilt? No, and Section 2 makes the case in detail. The workflow is deliberately as simple as it can be (writers draft, approvers publish) — itself a simplification of the old tool’s confusing approval chain. Everything beneath it — real roles, accessible images, the save gate, the exact preview — is the minimum a public government site requires to be safe and accessible by law. None of it is decoration; remove any of it and the result is unsafe, inaccessible, or unreliable. The one piece added for convenience rather than necessity is the demo mode, and it earns its place by letting anyone verify the rest without risk.

- What is the evidence? It is built into this document, by design. You can open the running demonstration and use the tool directly; the test suite re-checks 375 promises every time the code changes; and every change is an independently reviewed, reversible entry in the official record. The tool has also been through an independent red/blue-team security audit (Section 6), which found zero critical issues. Every claim here points to something that can be examined.

- Is it on track? Yes, and the remaining work is small and named. The features are built. What is left (Section 4) is ICJIA’s own setup (three steps), a joint go-live rehearsal, and one piece of cleanup — not new construction and not unknowns. The genuine risks are the ordinary ones: the live email, publish, and onboarding flows still need to be exercised against real ICJIA services and a real Author account, which is exactly what step 4 of the roadmap is for.

One detail noted for completeness: during development only, there is a temporary local convenience login — the admin / admin demo login referenced throughout this document. It lets a person open the tool without a full account so the workflow can be shown and checked. It is inert in any real build (the code that creates it is stripped out when the production version is made, and its credential is a dummy the content system will never accept), it grants no access to live data, and it is removed entirely before launch (step 5 of the roadmap). It appears here and in the roadmap so the record is complete — it presents no risk to live information.

## 6. Security & independent audit

The two areas most likely to hurt a content tool — turning author text into a web page, and handling links/files — are each funneled through a single, hardened, well-tested piece of code, so there is one place to get right rather than many. Sign-in goes through Strapi’s staff accounts (the same system that holds the content); the Studio itself never makes the final security decision — Strapi re-checks every request on the server, so a tampered browser cannot publish or see anything it shouldn’t.

Independent red / blue team audit (2026-06-21). A full adversarial review (try-to-break-it and verify-the-defenses) found zero critical issues and nothing exploitable in the production path. The graded findings were hardening items, not holes — and every in-repo finding is now fixed and covered by automated tests (375 of them). The full report lives in the repository (docs/security-audit.md), and the README keeps a running log of every audit so the review history is visible at a glance.

- See it: open docs/security-audit.md — each finding names the exact file, the attack, the existing defense, and the fix.

- The demo login (admin / admin) is a deliberate development/demo convenience that is automatically removed from the production build; it is labeled as such on the sign-in screen and documented in the audit. The live site authenticates only through Strapi staff accounts.

- Before go-live: confirm the security headers / CSP on a deploy preview, set the email + publish keys, verify Strapi’s role permissions, and remove the demo login — a short, documented checklist.

## 7. Appendix — Developer reference (technical detail)

This appendix is written for the developer audience. A manager has the complete picture from Sections 1–6 and can stop there. What follows condenses the architecture and the implementation plan for readers who want the full technical detail, and is where the remaining technical terms live.

### 7.1 At a glance

The Studio is a single-page web application (it loads once and then responds instantly, like Gmail) built with Nuxt 4 / Vue 3 and Nuxt UI 4, written in TypeScript throughout. It runs in the browser and talks to Strapi 5 — the content-management system where all articles, apps, and datasets live — over the web. Application state, including the signed-in session, is held in Pinia, with the session persisted to a secure browser cookie. The tool is intended for deployment on Netlify.

A key early discovery shaped the whole data layer: Strapi exposes two different programmatic “doors.” Staff are administrative users of Strapi, and Strapi’s admin Content-Manager interface natively enforces the publish rule the project wants (authors draft; editors and super-admins publish) with no backend changes — whereas the public interface does not. Sign-in and all content access were therefore targeted at the admin Content-Manager interface. The credential issued at sign-in proves identity on every request; records are addressed by a stable identifier; and the system’s native draft/published distinction is the single source of truth for what is live.

### 7.2 The end-to-end lifecycle

The intended flow, end to end (publishing and review email are planned; drafting, the save-gate, and preview are built):

AUTHOR                         EDITOR / SUPER ADMIN            PUBLIC
  ------                         --------------------           ------
  sign in
    |
  write content  --- save ---->  [ DRAFT in the content system ]
  add images
  (from the shared library)           |
  request review (optional) -- email w/ preview link -->
                                      |
                                  review the draft
                                  (exact "preview as published")
                                      |
                                  click PUBLISH
                                      |
                          [ system marks it published ]
                                      |
                          [ a "doorbell" pings the public site ] ---> public site
                                                                      rebuilds &
                                                                      shows content
                                                                      (~1-2 min)

### 7.3 Why a rebuild (old tool → new Studio)

| Concern | Old tool (2019) | New Studio (2026) |
| --- | --- | --- |
| Technology | End-of-life stack | Current, supported stack |
| Images | Stored as bloated embedded text | Shared library, referenced by link |
| Workflow | Multi-stage approval, three roles | Two roles: draft vs. publish |
| Editor | Plain text box | Friendly editor (buttons, live preview, image insert) — planned |
| Publishing | Manual steps | One button that also rebuilds the public site — planned |
| Accessibility | Inconsistent | Required alt-text, optional captions, safe image handling |

The content system itself was modernized ahead of this project to content parity with the old data, with proper media handling and native draft/publish. The Studio’s job is to do its part correctly against that modern foundation. The old codebase is retained only as a reference for what each field means.

### 7.4 What is built, in technical terms

- Sign-in & roles. Authentication targets Strapi 5’s admin interface; the signed-in credential authorizes every request. Capability is decided by role codes, not display names: strapi-super-admin and strapi-editor may publish, strapi-author is drafts-only. The session is persisted to a Secure, SameSite=Strict cookie (not browser local storage) and re-verified on every application start; an expired or invalid session clears and redirects to login. A global route guard makes every screen private except the login screen. Publish-gating is enforced natively by the content system at the admin level — the client only decides which controls render; the server is the real authorization boundary.

- Content engine. A typed, tested data-access layer reads and writes Articles, Apps, and Datasets, addressing records by their stable identifier, with translators between the system’s shape and the application’s shape, and validators for every type. A hard zero-base64 rule is enforced by an automated guard asserted across all three content types. The field shapes were confirmed by read-only inspection of the live system (for example, the article type has a fixed set of allowed values; a dataset’s time period is a start/end year structure).

- Image layer. Images are uploaded once to the shared media library and referenced thereafter; the preview always renders from the returned library URL, never from a local copy. Alt-text is required and caption optional on every image. The riskier vector-image format is sanitized (scripts and event handlers stripped) before upload. A case-insensitive allow-list governs accepted formats. A cross-cutting guard test asserts the zero-base64 rule end to end — no embedded-image data can reach a write.

- First screens & the save-gate. Create and edit pages exist for all three content types, built from shared field components. A single save-gate runs the matching validator before any write and only persists when validation passes — this is where the zero-base64 guarantee meets the live save path. A shareable preview route renders a draft’s body through the same formatting-rule set intended for the public renderer, behind a single swappable stylesheet so the official public-site styling can be dropped in later for pixel-exact fidelity. A role-aware dashboard and a publisher-only draft queue are in place (the queue lists drafts; the publish action itself is planned).

### 7.5 What is planned, in technical terms

- Authoring editor. Adapt the existing ICJIA Markdown Editor as a shared, reusable building block, and add the one capability it lacks: an image-upload hook wired to the built image layer. Markdown-source editing with live preview is retained (rather than a lossy rich-text conversion) so footnotes, mathematical notation, and complex tables round-trip faithfully. The editor slots into the existing body-editing seam without disturbing the surrounding forms.

- Publish, rebuild & review email. A publisher-only publish action; a server-side proxy that holds the public-site rebuild trigger secret, verifies the caller is actually a publisher, then fires the rebuild; and a server-side email step that holds the email-service credential and sends the reviewer a preview link. Because publishing is two steps in two systems, the awkward middle case — content live but rebuild not triggered — is reported as its own distinct outcome rather than a flat success or failure. The reason these need a sliver of server-side code is that each depends on a secret the browser cannot be trusted to hold.

- Onboarding. A first-login profile (reviewer email(s), the staff member’s center, and a prefilled author email) stored in a small, approved addition to the content system, with the rest of the tool gated closed until the profile exists.

- Polish, accessibility & launch. An accessibility hardening pass focused on the approver queue and the authoring forms, central error normalization, an end-to-end happy-path test, deployment configuration, removal of the temporary development-only login, and a one-click “sample article” demo.

### 7.6 Open items being tracked

These are normal project hygiene — each is known, tracked, and has a sensible default or a clear owner.

| Open item | Plain meaning | Handling |
| --- | --- | --- |
| Stronger session hardening | Make the login token invisible even to the page’s own scripts | A separate, approval-gated backend task; meanwhile the server enforces all permissions, so this is a hardening step, not a hole |
| Author test account | A real author login is needed to confirm authors truly cannot publish | Requested from the backend owner; the team does not create accounts itself |
| Pixel-exact preview styling | The preview already matches published formatting; making it pixel-identical needs the official public-site stylesheet | Built behind one swappable stylesheet; drop in the official styling when provided |
| The real “centers” list | Onboarding asks which center a staff member belongs to; a placeholder list is used for now | Swap in the real list when supplied |
| Onboarding profile storage | Storing the profile needs a small, approved addition to the content system | Approved; may need the system’s development environment to create it |
| Rebuild trigger & email credential | Publishing-with-rebuild and review-email need two secret values | Supplied at build time; both held server-side, never in the browser |

Resolved during this iteration and no longer open: publish permissions (now native via real roles) and keeping the public-site rebuild trigger secret (a server-side proxy that verifies the caller before firing).

### 7.7 Glossary

| Term | What it means here |
| --- | --- |
| Studio | The internal, staff-only tool this document describes (the “back room”). |
| Research Hub | The public ICJIA website where published content appears (the “storefront”). |
| Content-management system (Strapi 5) | The professional system where all articles, apps, and datasets are stored and served. |
| Admin (Content-Manager) interface | The content system’s administrative “door,” which natively enforces who-can-publish by each staff member’s real role. |
| Single-page app | A web app that runs in the browser like Gmail — no full page reloads. |
| Nuxt 4 / Vue 3 | The technology the Studio is built with. |
| Nuxt UI 4 | Ready-made, accessible building blocks for the Studio’s buttons, forms, and tables. |
| TypeScript | A safer dialect of the web’s programming language that catches many mistakes before the tool is ever run. |
| Pinia | The small library that holds the Studio’s in-app state, including the signed-in session. |
| Sign-in token | The secure “pass” issued at login that proves who you are on each request. |
| base64 / embedded image | The old, wasteful way of storing an image as a giant block of text inside a record. Banned here. |
| Media library | A shared store of uploaded images and files, reused by reference (like a shared drive). |
| Draft vs. publish | The content system’s built-in switch: drafts are private; publishing makes content public. |
| alt-text | A short written description of an image, so screen-reader users and search engines understand it. |
| Sanitizing an image | Cleaning a vector-image file of any hidden runnable content before it is stored, so it cannot carry an attack. |
| Build hook / “doorbell” | A private trigger that tells the public website to rebuild itself with new content. |
| Author / Editor / Super Admin | The roles in the content system. Authors draft; Editors and Super Admins publish. |
| Feature-complete in the workshop | This stage: every feature is built and on the team’s shared project, checked by automated tests, but not yet switched on for the public. |

End of specification. The Studio is feature-complete in the workshop; this document will evolve as the remaining setup and go-live steps in Section 4 are completed. Nothing described here is live to the public yet.