# Hub Studio 2.0

## ICJIA Research Hub Studio — Design & Implementation Specification

### A component of the Hub 2.0 publishing project (the modernization of the ICJIA Research Hub)

| Document | Design & Implementation Specification |
| --- | --- |
| Part of | The Hub 2.0 publishing project — the modernization of the ICJIA Research Hub (internal program codename: Copperhead; this repository: copperhead-studio-20, alongside copperhead-hub-20 for the public site). The codename is internal only — the public never sees it |
| This component | Hub Studio 2.0 — the internal authoring-and-publishing tool within Hub 2.0 |
| Status | Feature-complete in the workshop — the full tool is built and a public demo is clickable at https://studio-2026.netlify.app; not yet switched on for real publishing |
| Date | 2026-06-21 · revised 2026-07-11 (test counts, four audits, features shipped since — annotations, tab-only preview, card view, guided tour, public demo roles, CI) |
| Replaces | ICJIA Research Hub Studio (built 2019) |
| Audience | Two readers, addressed separately: a manager (Sections 1–6) and a developer (Section 7) |

Where the project stands, in one breath. Hub Studio 2.0 is built. Every feature a researcher will touch — signing in, writing, previewing exactly what will publish, Word-style reviewer comments on drafts, and publishing — exists today, runs on the team's shared, official copy of the project, and is checked by 677 automated tests, all passing, re-run automatically on every change (CI). Anyone can click through the real tool in the public demo (https://studio-2026.netlify.app) as an Author or an Editor. What is not done is the set of setup steps that only ICJIA's own Research & Analysis staff can do (creating two storage types, supplying the email keys and the "rebuild the public site" trigger) and a final dress rehearsal with real staff accounts before it goes live — all captured step-by-step in the cutover runbook (docs/demo-to-production.md). This document marks each claim as built (it exists, it's been checked, you can see it) or still ahead (a named, owned next step). Nothing here is live to the public yet — and where it isn't, it says so.

## TL;DR — the 30-second version

- What it is: Hub Studio 2.0 — the internal tool ICJIA staff use to write, preview, and publish Research Hub content (articles, apps, datasets). It is the authoring-and-publishing component of the wider Hub 2.0 publishing project, the modernization of the ICJIA Research Hub.

- A proven platform, now modernized: this is not a new bet. Under Hub 1.0 (in production since 2019), the Research Hub became the most-read content on ICJIA's public site — about 45–50% of all pageviews (and up to ~66% of visitors) on icjia.illinois.gov. Hub 2.0 carries that track record forward: the same publishing mission for Research & Analysis (R&A) authors, rebuilt on a modern web stack and content management system, with a faster, friendlier authoring experience.

- Status: built and working — the public demo is clickable today at https://studio-2026.netlify.app, as an Author or an Editor, with a first-run guided tour.

- How it works: authors draft in a formatting editor (no formatting codes to learn) with a live "exactly-as-published" preview; reviewers highlight passages and leave Word-style margin comments on the draft; an editor clicks Publish.

- Security: independently red/blue-team audited four times (production; the public demo; the demo-roles/files/tour surface; the annotations/preview/card-view surface) — 0 critical issues, 0 open high or medium; the in-repo fixes are done and covered by 677 automated tests, re-run in CI on every change (docs/security-audit.md).

- What's left: setup on the Strapi / email side (Research & Analysis) and a short launch checklist — not new building. The exact path is a written runbook (docs/demo-to-production.md); the cutover itself is about 30 minutes once the setup is done.

That is the whole project in six lines. Everything below is the supporting evidence, organized by section — read what you need.

## Why this matters — the audience the Studio serves

This is scope-setting, not a victory lap: it explains why the investment in Hub Studio 2.0 is in proportion to the audience the Research Hub already reaches. The figures below come from two live sources — Plausible analytics for icjia.illinois.gov and the live Research Hub content API (Strapi). Every figure is labeled with its timeframe.

### Most-visited pages — trailing 12 months

Total site over the trailing 12 months: 56.3K visitors / 452.4K pageviews. Percentages reflect each page's share of total site visitors; they do not sum to 100% because one visitor can view several pages.

| Rank | Page | Visitors (12 mo) | % of site visitors |
| --- | --- | --- | --- |
| 1 | Homepage (/) | ~19.6K | ~35% |
| 2 | [RH] "The Effectiveness and Implications of Police Reform" | ~6.0K | ~11% |
| 3 | [RH] "Understanding Police Officer Stress: A Review of the Literature" | ~6.0K | ~11% |
| 4 | [RH] "The Victim–Offender Overlap" | ~6.0K | ~11% |
| 5 | [RH] "The 2021 SAFE-T Act: ICJIA Roles and Responsibilities" | ~5.7K | ~10% |
| 6 | Grants — Funding (/grants/funding) | ~4.5K | ~8% |
| 7 | [RH] "Mental Illness and Violence: Is There a Link?" | ~4.5K | ~8% |
| 8 | [RH] "An Overview of Police Use-of-Force Policies and Research" | ~3.5K | ~6% |
| 9 | [RH] "Trauma-Informed and Evidence-Based Practices and Programs" | ~3.3K | ~6% |
| 10 | Grants — Programs (/grants/programs) | ~3.1K | ~6% |
| 11 | [RH] "Addressing Police Officer Stress: Programs and Practices" | ~3.0K | ~5% |
| 12 | [RH] "Gender Differences in Intimate Partner Violence Service Use" | ~3.0K | ~5% |

[RH] = Research Hub article. 9 of the top 12 most-visited pages are Research Hub articles. The four most-visited pages after the homepage are all articles.

### Section share of traffic — trailing 6 months

Total site over the trailing 6 months: 31.5K visitors / 240.4K pageviews.

| Section | Visitors (6 mo) | Pageviews (6 mo) | Visitor share | Pageview share |
| --- | --- | --- | --- | --- |
| Research Hub (/researchhub) | ~18.0K | ~107.9K | ~57% | ~45% |
| Grants (/grants) | — | ~53.1K | — | ~22% |
| Homepage (/) | — | ~35.0K | — | ~15% |
| About (/about) | — | ~21.9K | — | ~9% |
| News (/news) | — | ~11.7K | — | ~5% |
| Whole site | ~31.5K | ~240.4K | 100% | 100% |

12-month cross-check: over the trailing 12 months the Research Hub accounts for about 50% of pageviews (~228.1K) and 66% of visitors (~37K) — so the 6-month figures above are, if anything, conservative.

### What these figures mean for this project

Two kinds of traffic share this site, and separating them sharpens the picture. Some pages are task traffic — people who arrive to do something, most visibly to find grant funding, in visits that spike around application deadlines. The Research Hub is the other kind: editorial content — the research the agency publishes for the public to read. Among everything on the site meant to be read, the Research Hub is not merely ahead; it is effectively the site's content.

And it is read consistently, not occasionally. Across every sustained window — the last month, the last six months, the last twelve — Research Hub articles are the most-read pages on the site: the four most-visited pages after the homepage are all articles, and nine of the top twelve overall. A majority of everyone who visits the site reaches the Research Hub — about 57% over six months and 66% over twelve. (The homepage is the single most-visited page, as on any site; it is the front door everyone enters through, not a destination.) Grants is the next-largest section by volume, but that is task-driven, deadline-bound traffic — people transacting, not readers — so it rises and falls with funding cycles while Research Hub readership holds steady.

The difference compounds over time. A Research Hub article is permanent: published once, it keeps drawing readers for years — the same articles top the 6-month and 12-month rankings, so this is durable readership, not a passing spike — and the library grows with every new article. A grant funding page is temporary by design: it exists only between its open and close dates, then expires. So the Research Hub is a durable, compounding asset the agency keeps for good, while grants traffic is necessary churn that resets with each cycle. That is the strongest case of all for investing well in the tool that produces the durable side of the site.

For calibration, all meeting-agenda pages combined — agendas, minutes, the meetings listing — drew on the order of 800 visitors and 1,800 pageviews over six months (the meetings listing itself: 514 visitors; a typical individual agenda: 15–30). The Research Hub out-draws meeting content by about 20× in visitors and 60× in views; a single popular article out-draws the entire meetings section several times over.

The pattern is stable: the 6-month and 12-month figures are in close agreement, and the 12-month window shows, if anything, a slightly higher Research Hub share.

The Studio manages this content base. Live in the Research Hub today: 236 articles, 13 apps, and 5 datasets (counted directly from the live Strapi content API, 2026-06-21).

The takeaway: the public comes to icjia.illinois.gov primarily for the Research Hub. Its articles are the most-read content on the entire site. Hub Studio 2.0 is the production line for that flagship content, and the level of care in the build is matched to the size of the audience it serves.

Sources: Plausible analytics for icjia.illinois.gov (page-prefix filters; 6-month and 12-month windows ending 2026-06-21); live Research Hub Strapi content API.

## How to read this document

This document is written for two readers, and you can go straight to the part that fits your role:

- If you are a manager, director, or stakeholder — you want the what, the why, the status, and the evidence behind it, not the engineering internals. Sections 1 through 6 are written for you. They assume a sharp reader in a different profession, not a software developer: where a technical term is genuinely necessary, it is defined in a clause the first time it appears, the way one professional would brief another. Read 1–6 start to finish and you can explain to your own leadership what Hub Studio 2.0 is, why it is substantial work, what is finished, and what the evidence shows.

- If you are a developer — you want the full technical detail: the architecture, the data layer, the security model, and the implementation plan. Section 7 — the developer reference — is written for you, and the code-level specifics live there.

This document shows its work. Throughout Sections 1–6, claims of "built" come with something you can examine for yourself — offered in the spirit of one colleague handing another the evidence, not as an argument to win. Three kinds of evidence recur:

- A running demonstration you can use. The public demo at https://studio-2026.netlify.app is the real tool with a safety switch on: click Enter as Author or Enter as Editor (no account needed), take the built-in guided tour, and open, edit, and preview hundreds of sample articles directly — without changing or saving anything to any real system. Wherever a feature says "you can see this," this demonstration is where you see it. (Developers running the code locally can also use the temporary admin / admin shortcut.)

- An automated test suite. The project carries 677 automated tests — small programs that re-check the tool's promises every time the code changes and stop the work if a promise breaks; a continuous-integration pipeline re-runs all of them automatically on every change. When this document says a promise is "guaranteed," a test enforces it.

- The shared project record. Every piece of work is a dated, reversible entry in the project's shared history, independently reviewed before it was accepted. "Built" here means accepted into the shared project, not sitting on one person's laptop.

Section 7 is the developer reference. A manager can skip it; Sections 1–6 stand on their own.

A word on intent: this is neither a sales pitch nor a complaint. It is a candid accounting of what "let staff post articles to our website" actually involves when it is built to be safe, accessible, and dependable for a public government audience — and of how much of that is now finished and how much remains.

## 1. What the Studio is

Hub Studio 2.0 is one component of the Hub 2.0 publishing project — the agency-wide modernization of the ICJIA Research Hub. Within that project, the Studio is the internal, staff-only tool: a private workspace where ICJIA's researchers write and edit content — articles, the interactive apps ICJIA publishes, and datasets — in a controlled place before any of it goes public. When a piece is approved, it flows out to the public Research Hub, the website the public visits. The public Research Hub is the storefront; the Studio is the back room where the work is prepared, reviewed, and signed off before it reaches the shelf.

Stated once, plainly: the Studio is the secure, staff-only workspace where ICJIA researchers prepare and approve content, and from which approved content is published to the public Research Hub — the authoring half of Hub 2.0.

The tool replaces one ICJIA built in 2019. That older tool still runs, but it is built on technology that is no longer supported, it stores images in a wasteful way that bloats the system, and it carries a confusing multi-step approval process. Hub Studio 2.0 is built on current, well-supported technology, handles images properly, and deliberately reduces the process to two clear roles: people who write and people who approve and publish.

One boundary shapes everything else, so it is stated up front: staff do not sign themselves up. ICJIA's Research & Analysis unit creates each person's account; the sign-in screen says so and points anyone without an account to Research & Analysis. This is deliberate. A controlled, staff-only workspace works only if entry is granted by ICJIA, not by a self-service form.

## 2. The real scope behind "post an article"

A fair question to put to this project is: we need staff to post articles to a website — isn't that straightforward? It deserves a direct answer, because the honest scope is larger than the visible task suggests.

"Posting an article" is the small, visible part. Almost everything that makes such a tool safe, usable, accessible, and trustworthy lives in the requirements that "post an article" assumes but never states. None of what follows is padding — each item is ordinary, professional work, and each one is real. This section makes the part below the waterline visible, so the scope is on the table rather than implied.

### Modeling the research content faithfully

"An article" is not one block of text. A Research Hub article carries a title, a publication date, a type, a summary, the body itself, a list of authors, categories and tags, a main image, a thumbnail, figures inside the text, an attached report file, optional extra files, citation and funding information, and links to related apps and datasets. That is one of the three kinds of content. There are three — articles, apps, and datasets — each with its own fields, its own rules, and its own connections to the others.

The difficulty is not the number of fields. It is that several of them are not simple values but small structures: a list of authors, a list of figures each with its own image and caption, a span of years with a start and end, links from one article out to several related items. Every one of those has to survive a full round trip — read out of the content system, shown in a form, edited by a person, and saved back — landing in exactly the shape the system expects. Get a single field's shape wrong and nothing fails loudly; instead you quietly produce a record that looks fine in the Studio and is broken on the public site. And the only trustworthy source for what each field's correct shape really is, is the live content system itself — not a document, not an assumption. So the team confirmed the real shapes by inspecting the live data directly rather than taking them on faith.

### A real sign-in, tied to who is actually allowed to publish

A sign-in you can genuinely trust has to do several things at once that never show up on screen. It has to keep you signed in across page reloads so you are not nagged to log in every few minutes. It has to re-check with the server, every time the tool starts, that your account is still valid and still has the access it had yesterday — because that answer can change between visits, and the tool must honor the change immediately rather than trust a stale local copy. It has to return you to the login screen the moment your access expires, without corrupting work in progress.

And — the part that carries the most weight — it has to know what you are allowed to do once you are in. The whole tool hinges on one rule: people who write may save drafts but may not publish; people who approve may make content live. Hiding the "Publish" button from a writer is easy and, on its own, worthless: the button is only a picture. A web browser is fundamentally an untrusted place — a determined person can read the page, watch every request it sends, and re-send those requests by hand with the button out of the picture entirely. So the rule has to be enforced where the request actually lands: at the server that owns the content. And the rule the server enforces and the rule the screen implies have to agree exactly, in every situation, or you get either a silent security hole or a confusing tool that offers an action and then refuses it. Making those two layers agree, and being able to show they agree, is the genuine work behind "let them log in."

### Handling images without bloating the site or opening a security hole

"Add a picture" carries several requirements at once that pull against each other.

The old tool stored each image by converting it into an enormous block of text and writing that block directly into the content record. The cost compounds: the system swells with image data it was never meant to hold, every read and every backup drags those images along whether you need them or not, and the same picture used in three places is stored three separate times. The new Studio refuses this outright — each image is uploaded once to a shared library and the record keeps only a lightweight link to it. Holding that line is not a one-time decision; a bloated image can sneak back in through a pasted editor, a copied field, or an import, so the rule has to be actively guarded, not merely intended.

Images are also an accessibility and a legal-grade obligation, not a polish item. Every image needs alt-text — a short written description that a screen reader speaks aloud to a person who cannot see the image — and may carry an optional caption. For a public government website this is a compliance requirement. That means it is not enough for the tool to offer a description box; it has to make supplying a description the path of least resistance, so that accessible content is what naturally gets produced.

And certain image files are an attack surface. One common image format is not a flat picture at all but a small text document that can legally contain hidden, runnable instructions — which is exactly what makes it dangerous to accept from a signed-in user, because a booby-trapped file could carry something that runs in the browser of the next person who views it. The Studio strips the dangerous parts out of every such file before it is stored, defusing a hostile file at the door rather than trusting it and serving it to the public. At the same time, the tool has to accept all the genuinely valid image formats without turning away legitimate files — the old tool erred the other way and frustrated people by rejecting good images, so being precise about what counts as valid matters as much as being cautious.

### Preventing bad or oversized data from ever being saved

Before anything is written, the Studio checks it. Required fields must be present, formats must be correct, values must be from the allowed set, and — the rule the project cares about most — no image may ever be smuggled in as one of those giant embedded text blocks. This check stands between a person and a save: if something is invalid, the save is blocked and the person is told what to fix, in plain terms, before anything reaches the content system. The hard part is that this guarantee has to hold for every content type and every field, in both directions, every single time — a guarantee is only as good as the one case nobody remembered to check, which is why the checks are written as automated tests that fail the whole build if anyone ever weakens them.

### Showing an exact preview of what will publish

A preview that shows roughly what an article will look like is not good enough for staff who are about to publish to a public government website. They need to see it rendered exactly as it will appear on the live Research Hub — same formatting, same layout — so there are no surprises after they approve it. The difficulty is that the preview and the live site are produced by two separate programs. "Exactly the same" is only true if both turn the author's text into a page using the identical set of formatting rules — and ICJIA's content leans on the rules that are easiest to get subtly wrong: footnotes, mathematical notation, and complex tables. If the preview's rules and the public site's rules drift even slightly apart, the preview becomes a confident lie, and the author discovers it only after the content is already public. Keeping the two in genuine step is the real task hiding inside the word "preview."

### And underneath all of it: a real content system with its own rules

Everything above runs against a professional content-management system with its own firm rules — how records are identified, how a draft differs from a published item, how images attach, how related items connect. Those rules have to be learned and respected precisely, and the only authoritative source for what they actually are is the running system itself. Learning them, and discovering that the best way into the system was not the one the project first assumed, is itself part of the genuine work — and it is the single clearest illustration of why this is not a trivial project. (Section 5 tells that story.)

### So — is it straightforward?

The workflow is, deliberately: writers draft, approvers publish. That simplicity for the user is itself an achievement — it is the direct result of removing the old tool's confusing multi-stage approval chain. But "simple to use" sits on top of a real sign-in with real roles, three fully-modeled content types, accessible and safe image handling, a guard that blocks bad data before it is saved, an exact preview, and faithful integration with a professional content system. None of those are optional if the result is going to be safe, accessible, and trustworthy for a public government audience. That is the genuine scope — real, credible, and entirely ordinary professional work.

Every one of those pieces is now built. The next section walks through them one at a time, and points to where each can be seen directly.

## 3. What's working today

Everything in this section is built, lives on the team's official, shared copy of the project (what developers call "main"), and is checked by an automated test suite — currently 677 automated tests, all passing, re-run automatically on every change. What is not yet done is described in Section 4, and it is mostly setup that only ICJIA's Research & Analysis unit can perform. The line between the two is drawn honestly.

A reminder of the stage: the tool is not yet switched on for real publishing — nothing here writes to the live system. It is a finished workshop build with a public demonstration, waiting on its final setup and a dress rehearsal.

How to verify this whole section yourself. Open the public demo at https://studio-2026.netlify.app and click Enter as Author (to see a writer's view) or Enter as Editor (to also see publishing) — no account needed, and a first-run guided tour walks you through the screens. You are now inside the real tool, looking at 210 realistic sample articles (plus 40 sample apps and 40 datasets, spread across all fourteen article types), and you can click into any of them to edit, preview, comment on, and — as Editor — publish, all of it held in memory and never touching any live system. Everything described below is something you can do, see, or click in that demonstration.

### (a) Signing in — and who is allowed to do what

Staff sign in with their real ICJIA accounts — the same accounts that already govern the content system — and the tool reads each person's actual role to decide what they may do. There is no self-signup: Research & Analysis creates accounts, and the login screen tells anyone without one to contact Research & Analysis.

The rule that matters most is enforced for real, not merely shown on screen:

| Role | Can write & save drafts | Can publish (make content live) |
| --- | --- | --- |
| Super Admin | Yes | Yes |
| Editor | Yes | Yes |
| Author | Yes | No — drafts only |

The value here is a genuine security boundary: who is allowed to publish is decided by each person's real, existing role, recorded in the content system — not by anything a clever user could rearrange in their own browser. The session stays signed in across page reloads (no nagging), is re-checked with the server every time the tool starts (so a revoked account is locked out immediately, not a day later), and expires safely back to the login screen.

See it: the login screen, the "contact Research & Analysis" message, and the official ICJIA logo are the first thing you see in the demonstration. The role rule is backed by its own automated tests.

### (b) Writing content — three kinds, saved as private drafts

A researcher can create and edit all three kinds of content — Articles, Apps, and Datasets — as private drafts. Each is a proper structured record (title, date, authors, summary, body, images, files, citation and funding details, links to related items), not a single box of text.

The centerpiece for writing the main body is a friendly formatting editor with a full toolbar. The buttons are styled as clear, raised buttons so they read as buttons, and they cover everything a writer needs: bold, italic, a Headings menu, bullet and numbered lists, quote, code, a link button, an image button, and undo/redo. Beside it is a one-click live Preview so the writer sees their formatting render as they type. No one has to learn any formatting codes.

Two deliberate, smaller choices round this out:

- The Abstract (the short summary) uses a compact version of the same editor — bold, italic, and links only. References and footnotes are intentionally not allowed in the abstract, because a summary is not the place for them. Links in the abstract open in a new window.

- The App description uses the full editor, the same as an article body.

See it: open any sample article in the demonstration and you will see the toolbar, the Headings menu, and the live Preview, and you can type into them yourself.

### (c) Images and files — accessible and safe by construction

Adding an image requires alt-text (a short written description a screen reader speaks aloud to a person who cannot see the image — a legal accessibility requirement for a public government site) and allows an optional caption. The alt-text and caption boxes are right there in the picker, so supplying a description is the natural path, not an afterthought.

Authors also have a body-image gallery: upload several images at once, see them as thumbnails in a small panel beside the editor, and click any thumbnail to insert that image at the current cursor position in the article body. This means an author can stage all the images for an article first, then drop them in where they want them — without leaving the editing screen.

The main report file or data file is a simpler document-or-PDF upload with no alt-text or caption (it's a file to download, not a picture to describe).

Under the hood, the project holds one line without exception: an image is never stored as a giant block of embedded text. Every image and every file is uploaded once to a shared store and referenced by a lightweight link — which is exactly what the old 2019 tool got wrong, bloating itself with image data. This is the single rule the team treats as non-negotiable, and it is guaranteed by automated tests that stop the build the instant anyone weakens it.

See it: the picker shows the alt-text and caption fields and the name of the file you selected; the body-image gallery thumbnails are visible in the editing panel when images have been uploaded to an article; the no-bloated-images rule is enforced by a dedicated guard test that runs across all three content types.

### (d) The save gate — bad or unsafe content can't be saved

Before anything is written, the Studio checks it. Required fields must be present, values must come from the allowed set, and no forbidden embedded image may sneak in. If something is wrong, the save is blocked and the person is told, in plain terms, what to fix — before anything reaches the content system. This is the guarantee from Section 2 made real, standing directly between a person and a save.

See it: try to save an incomplete draft in the demonstration and the gate stops you with a plain-language message; the gate's rules are covered by automated tests for every content type.

### (e) "Preview as published" — exactly what the public will see

A "Preview as published" view shows an article exactly as it will appear on the public Research Hub — not roughly, exactly. It uses the same fonts (condensed headings, serif body), shows the bordered abstract, lists all authors, includes a sticky Table of Contents that follows you as you scroll, the end matter (About-the-Authors, Funding Acknowledgment, Suggested Citation), and a Print button. This is what staff approve against, so there are no surprises after they sign off.

Each saved draft also gets a shareable preview link that opens for any signed-in staff member — exactly how a reviewer or a manager opens a specific draft and sees what will publish.

Two capabilities have joined the preview since this document was first issued:

- The preview is now its own browser tab. Every preview button opens the draft in one dedicated, reusable tab per document — so the editor and the preview can sit side by side, repeated clicks refresh the same tab instead of piling up copies, and closing the preview returns you to the editor you came from. The preview page doubles as the shareable review link.

- Word-style reviewer comments on drafts. On the preview, any signed-in reviewer can switch on a highlighter, select a passage (four colors), and attach a threaded comment — reply, resolve, reopen — with the comment cards sitting in the margin level with the highlighted text, exactly like margin comments in Microsoft Word. Highlights are anchored to the quoted text (they survive edits elsewhere in the article; if the quoted passage itself changes, the thread is kept and labeled "text changed" rather than lost). A Clean view toggle shows the plain article. The article text itself is never modified — comments are a pure overlay, and they never affect what publishes.

See it: open the "Preview as published" view on a sample article in the demonstration — the sticky Table of Contents, the all-authors byline, the end matter, and the Print button are all there; turn on Highlight, select a sentence, and leave a comment to see the review workflow.

### (f) Finding and managing content

- Content lists open as visual cards (the default): each item's artwork with a green Published / red Draft badge riding the image corner, the title, date, type, authors, and a clean text excerpt — plus the same Edit / Preview / Publish tools as before. A Cards / List toggle switches to the original columnar table (Date · Title · Author(s) · Status), and the choice is remembered per browser. Articles also get a Type filter that sweeps the whole library, not just the visible page.

- One-click "Add sample article / app / dataset" buttons (local development only) instantly fill in a complete, realistic draft, so the tool can be demonstrated on demand without typing one out by hand.

- Light and dark mode (it defaults to light; dark is opt-in) with the official ICJIA logo in the header — measured WCAG 2.1 AA accessible in both (zero automated-checker violations). The theme toggle is the last button in the navigation.

- A first-run, skippable guided tour spotlights the main controls (role-aware: editors also get the Publish-queue step) and can be replayed anytime from Tour in the top navigation.

See it: all three are visible the moment you sign in to the demonstration — the sortable list, the sample buttons, and the theme toggle.

### (g) A self-contained public demo for safe demonstrations

The public demo (https://studio-2026.netlify.app) is a fully self-contained build of the real tool: 210 full-length sample articles — each with complete sections, figures, and working footnote references — plus 40 apps and 40 datasets, held in memory, fully clickable for editing, previewing, commenting, and (as Editor) publishing, that never save anything to any live system. A visitor enters as an Author or an Editor to compare both views — the Author never even sees a Publish control. Every word in the demo is fake: lorem ipsum body text and made-up names. No real ICJIA person, topic, grant, or finding is ever shown on a demo screen.

The isolation has been independently audited (twice) and holds three layers deep: the demo build serves only in-memory content, every write is hard-blocked in code before any network call, and the demo's browser security policy makes the real backend unreachable even if every in-page guard were bypassed. It ships no secrets and no real server address. That is why it can sit on a public URL. (The separate admin / admin shortcut remains a local developer convenience; in a real production build neither path can activate — see Sections 4–6.)

See it: this is the demonstration you have been using to check every other item. Open any sample article and you will see full multi-section body text, figures, and footnotes — all entirely fabricated.

### (h) Built but waiting to be switched on

Three capabilities are fully built and documented but depend on a setup step that only Research & Analysis can perform, so they are described here as built and listed again in Section 4 with the owner of the remaining step:

- First-login onboarding. The first time an author signs in, the Studio asks for a short profile — chiefly who their reviewer is, and their ICJIA center. The code is built and, importantly, safe in the meantime: until Research & Analysis creates the matching storage type in the content system, onboarding stays dormant and the rest of the Studio works normally; the moment the type exists, onboarding turns on automatically. It cannot lock anyone out by being half-finished.

- Publish + review-request email. A "Publish" action, plus a button that emails a reviewer a link to the exact preview of a draft, are built. The email sends through Mailgun (an email-delivery service) once its keys are supplied.

- Automatic public-site rebuild on publish. When content is published, the public Research Hub rebuilds itself with the new content (a one-time configuration that connects the content system to the public site's hosting). The trigger is built and documented; it is switched on by setting one connection in the content system.

- Shared reviewer comments. The Word-style draft comments work fully today, stored per browser (right for the demo weeks). The shared version — where two reviewers on different machines see each other's threads — is also fully built and tested, ships dormant, and switches itself on for real signed-in sessions the moment Research & Analysis installs the ready-made review-annotation storage type (a drop-in folder with its own install guide, deploy/strapi/review-annotation/).

### Status at a glance

| Capability | What it gives us | Status |
| --- | --- | --- |
| Sign-in with real roles (no self-signup) | Who-can-publish enforced by real ICJIA roles | Built |
| Create/edit Articles, Apps, Datasets | Structured private drafts for all three | Built |
| Formatting editor + toolbar + live Preview | Friendly writing; no formatting codes to learn | Built |
| Compact abstract editor | Inline formatting only; no stray footnotes | Built |
| Accessible image uploads (alt-text required) | Accessible by default; optional captions | Built |
| Body-image gallery (thumbnails → insert) | Stage multiple images, click to insert | Built |
| Media-library picker (browse ~20 newest, search, upload tab) | Reuse existing library images; alt write-back for alt-less picks | Built (v0.5.0) |
| Document/PDF file upload | Simple report-file attachment | Built |
| No-bloated-images rule | Images never stored as embedded text | Built |
| Save gate | Invalid or unsafe content can't be saved | Built |
| Unsaved-work guard (leave warning, 30 s local backup, restore banner) | Authors can't silently lose in-progress work | Built (v0.6.0) |
| Edit-conflict detection (save-time check, warn and choose) | Two editors can no longer silently overwrite each other | Built (v0.8.0) |
| "Preview as published" (TOC, end matter, Print) | Exactly what the public will see | Built |
| Tab-only preview + shareable per-draft link | Editor and preview side by side; reviewers open a draft directly | Built |
| Word-style reviewer comments on drafts | Highlight a passage, comment, reply, resolve — a pure overlay | Built (per-browser today; shared storage dormant until R&A installs the type) |
| Card-view content lists (+ table toggle, type filter) | Find and track every item at a glance | Built |
| Title search on content lists (debounced, whole-library) | Find any item by title — 236 real articles arrive at launch | Built (v0.7.0) |
| Guided onboarding tour | First-run walkthrough; replay anytime | Built |
| One-click sample article / app / dataset (local dev) | Demonstrate on demand | Built |
| Light/dark mode + ICJIA logo (WCAG 2.1 AA, both) | Comfortable, on-brand, accessible | Built |
| Public demo with Author/Editor entry | 210 phony articles + 40 apps + 40 datasets; zero live reach — https://studio-2026.netlify.app | Built & audited |
| Continuous integration (automated checks per change) | Typecheck + all 677 tests + both builds on every push | Built |
| First-login onboarding | Capture a new author's reviewer & center | Built; dormant until R&A creates the storage type |
| Publish + review-request email (Mailgun) | One-step publish; notify a reviewer | Built; awaits R&A's email keys & live test |
| Auto rebuild of the public site on publish | New content appears publicly | Built; awaits R&A wiring the trigger |
| Shared reviewer comments (cross-device) | Two reviewers see each other's threads | Built; dormant until R&A installs review-annotation |

## 4. What's still ahead

Here is the honest part. The features are built (Section 3). What remains is almost entirely setup that only ICJIA's Research & Analysis (R&A) unit can do, plus a final dress rehearsal and one piece of cleanup before launch. None of it is new feature-building; it is connecting the finished tool to ICJIA's own live services. Each step below names who does it.

| # | Remaining step | Who does it | Why it can't be done yet by the developer |
| --- | --- | --- | --- |
| 1 | Create the studio-profile storage type in the content system (this is the one piece that turns on first-login onboarding). | R&A | Adding a storage type must be done in R&A's own content-system environment; until then the Studio stays fully usable with onboarding dormant. |
| 2 | Install the ready-made review-annotation storage type (a drop-in folder shipped in this project, deploy/strapi/review-annotation/, with its own install guide) — this switches reviewer comments from per-browser to shared. | R&A | Same reason as step 1: content types are created in R&A's content-system environment, not from the Studio. |
| 3 | Set the email keys (Mailgun) so review-request emails can send. | R&A | These are secret credentials that belong to ICJIA and live in ICJIA's hosting, not in the code. |
| 4 | Wire the "publish → rebuild the public site" trigger (one connection from the content system to the public site's hosting). | R&A | The trigger is a secret URL that, by design, lives only in the content system — never in the Studio's code. |
| 5 | Dress rehearsal with real staff accounts on a staging copy: the full checklist in the cutover runbook (docs/demo-to-production.md §2) — live login for both roles, a real edit, a cross-user comment round-trip, a publish round-trip, the review email, and confirming a real Author truly cannot publish. | Developer, with R&A providing real test accounts | The team does not create staff accounts itself; an actual Author login is needed to prove the rule under real conditions. |
| 6 | The cutover itself — flip the production build settings and secrets per the runbook (§3–§4); about 30 minutes plus smoke tests, with one-click rollback. | Developer + whoever owns the hosting | Needs the production hosting configuration and the go decision. |
| 7 | Optional, later: public (no-login) share links for previews, if ICJIA wants reviewers outside the staff sign-in to open a draft. | Developer, if requested | Not required for launch; today's preview links open for any signed-in staff member, which covers the reviewers. |

One earlier item has changed shape rather than remaining open: the temporary admin / admin convenience login now also powers the public demo's Enter as Author / Enter as Editor buttons, so it stays in the project as long as the demo site runs. In a real production build it cannot activate (both of its switches are off, and its credential is a dummy the content system rejects) — a posture the independent audits reviewed and accepted — and the project's automated pipeline carries a prepared "launch gate" check that will prove production bundles ship without it entirely, for the day the demo is retired and the code is deleted.

Plainly: steps 1–4 are ICJIA's setup, step 5 is the joint go-live rehearsal, step 6 is the switch itself, and step 7 is an optional nicety. Every setup step is documented in the project so R&A can follow it directly, and the whole sequence — including rollback — is written up as the cutover runbook (docs/demo-to-production.md). Nothing on this list is an unknown or a research problem — they are known tasks with named owners.

## 5. How we work — and why the result is dependable

How this tool is built matters as much as what it builds, because the method is what makes it dependable and maintainable for years. Three disciplines define the approach, and together they are why the work holds up to scrutiny even before it is switched on for the public.

- Every piece is built test-first. For each small piece of work, the team first writes an automated check that defines what "correct" means, then writes the code to satisfy that check. This is a mainstream, decades-old engineering practice. Its practical payoff here is concrete and checkable: the project's headline promises — for example, "no image is ever stored as a bloated embedded block" — are guaranteed by automatic checks that fail the build the instant anyone breaks them, rather than relying on someone remembering to be careful. This is why "built" in this document means more than "it appears to work."

- Every step is independently reviewed and security-checked before it is accepted. Each piece of work ends with a recorded save point (so nothing is lost and every change is traceable and reversible) and an independent review against the plan and the project's standards before the next step begins. A broader review happens before any body of work is accepted into the shared project. Nothing is hand-waved through, and the entire history is on the record.

- We learn as we build, in writing. Rather than pretend every requirement was known on day one, the team surfaces the deeper requirements by building toward them, then captures what was learned and adjusts — in writing, in a durable project record. The clearest example happened mid-build and is worth stating plainly, because it answers "what's the catch?" better than anything else could:

- When the project began, the plan was for the Studio to reach the content system through one "door," with the publish permissions to be configured by hand. Partway through, a better path surfaced: ICJIA staff already have accounts in the content system, and the system already enforces the exact rule the Studio wants — authors draft, editors and super-admins publish — with no changes to the content system at all. But that built-in enforcement only works through a different door than the one first used. The catch is that you cannot see this from the outside; you can only learn that one door enforces the rule and the other does not by building far enough to knock on both. The team did, switched to the better door, and that change is now built, checked, and accepted. The payoff is exactly what was hoped for: who can publish is now decided by each person's real role, with no custom permission code to build or maintain — and because the original work had been structured carefully, the switch was small and surgical rather than a do-over.

The evidence that this rigor is real, not aspirational: the project currently stands at 677 automated tests, all passing, across the sign-in and roles, the content engine for all three content types, the image and file handling, the save gate, the editor, the "preview as published" view, the reviewer-comments engine, the demo mode, the security-header sets, and the publish/email/onboarding code — and a continuous-integration pipeline re-runs every one of them (plus both production and demo builds) automatically on every change. The no-bloated-images rule, the accessibility requirements, and the security handling of risky files are each backed by their own automatic guards. The result the process is aiming at is a tool that is correct, reviewable, safe to change, and maintainable for years — which is the entire reason to rebuild on a modern foundation in the first place.

### Three questions worth asking

These are the questions a project at this stage should expect. Here are direct answers.

- Is it overbuilt? No, and Section 2 makes the case in detail. The workflow is deliberately as simple as it can be (writers draft, approvers publish) — itself a simplification of the old tool's confusing approval chain. Everything beneath it — real roles, accessible images, the save gate, the exact preview — is the minimum a public government site requires to be safe and accessible by law. None of it is decoration; remove any of it and the result is unsafe, inaccessible, or unreliable. The one piece added for convenience rather than necessity is the demo mode, and it earns its place by letting anyone verify the rest without risk.

- What is the evidence? It is built into this document, by design. You can open the public demo (https://studio-2026.netlify.app) and use the tool directly; the test suite re-checks 677 promises every time the code changes, and a continuous-integration pipeline runs them automatically on every change; and every change is an independently reviewed, reversible entry in the official record. The tool has also been through four independent red/blue-team security audits (Section 6), which found zero critical issues. Every claim here points to something that can be examined.

- Is it on track? Yes, and the remaining work is small and named. The features are built. What is left (Section 4) is ICJIA's own setup (three steps), a joint go-live rehearsal, and one piece of cleanup — not new construction and not unknowns. The genuine risks are the ordinary ones: the live email, publish, and onboarding flows still need to be exercised against real ICJIA services and a real Author account, which is exactly what step 4 of the roadmap is for.

One detail noted for completeness: there is a convenience login path — the admin / admin shortcut for local development, whose machinery also powers the public demo's Enter as Author / Enter as Editor buttons. It lets a person open the tool without a full account so the workflow can be shown and checked. It is inert in any real production build (both of its activation switches are off there, and its credential is a dummy the content system will never accept — a posture the independent audits reviewed and accepted), and it grants no access to live data anywhere. It stays in the project while the public demo runs; the automated pipeline carries a prepared check that will prove production bundles ship without it entirely once the demo is retired and the code deleted (Section 4). It appears here and in the roadmap so the record is complete — it presents no risk to live information.

## 6. Security & independent audit

The two areas most likely to hurt a content tool — turning author text into a web page, and handling links/files — are each funneled through a single, hardened, well-tested piece of code, so there is one place to get right rather than many. Sign-in goes through Strapi's staff accounts (the same system that holds the content); the Studio itself never makes the final security decision — Strapi re-checks every request on the server, so a tampered browser cannot publish or see anything it shouldn't.

The Studio has now been through four independent red/blue-team audits — 2026-06-21 (production), 2026-06-21 (the public demo and its deploy), 2026-06-22 (demo roles, multiple main files, the guided tour, and a dependency refresh), and 2026-07-05 (reviewer annotations, the tab-only preview, and the card-view lists). Combined verdict across all four: zero critical issues, and zero open high- or medium-severity findings; every in-repo finding is fixed and covered by automated tests (677 of them, re-run in CI on every change). The full reports live in the repository (docs/security-audit.md), and the README keeps a running log of every audit so the review history is visible at a glance.

The first audit (2026-06-21, production) is summarized below; the later three are summarized after it.

- See it: open docs/security-audit.md — each finding names the exact file, the attack, the existing defense, and the fix.

- The demo entry (the public demo's Author/Editor buttons, and the local admin / admin developer shortcut behind them) is a deliberate convenience that cannot activate in a real production build — both of its switches are off there and its credential is a dummy the content system rejects, a posture the audits reviewed and accepted. The live site authenticates only through Strapi staff accounts.

- Before go-live: the short, documented checklist now lives in the cutover runbook (docs/demo-to-production.md) — confirm the security headers / CSP on a deploy preview, set the email + publish keys, verify Strapi's role permissions, install the two storage types, and run the staged dress rehearsal.

Findings & remediation

| Finding | Severity | Remediation | Status |
| --- | --- | --- | --- |
| H-1 — No CSP / security headers (admin JWT in a JS-readable cookie) | High | Added a Content-Security-Policy + security headers via public/_headers (CSP, X-Content-Type-Options: nosniff, X-Frame-Options: DENY, HSTS, Referrer-Policy) | ✅ Fixed in repo (e402f3d); CSP to be confirmed on a deploy preview |
| M-1 — Session kept on transient/5xx boot errors | Medium | init() now clears the session on a definitive 403 | ✅ Fixed (e402f3d) |
| M-2 — Fragile regex Table-of-Contents id injection | Medium | Heading ids now derived from the Markdown AST and HTML-escaped | ✅ Fixed (e402f3d) |
| M-3 / M-4 — SVG + document-upload validation is client-side only | Medium | Enforce MIME/size limits at the Strapi Media Library; serve uploads as non-inline (attachment / nosniff) | ⏳ Launch-time (Strapi side — Research & Analysis) |
| M-5 — Unthrottled review-email relay | Medium | Rate-limited the endpoint (5 sends / 10 min → HTTP 429) | ✅ Fixed (e402f3d) |
| L-4 — Dataset source/datafile URLs not gated at save time | Low | validateDataset now rejects javascript: / data: / vbscript: / file: URLs | ✅ Fixed (e402f3d) |
| L-5 — Error page could surface raw error text | Low | Production error page renders a generic message (detail only in dev) | ✅ Fixed (e402f3d) |
| I-5 — Zero-base64 enforced only at the form | Info | assertNoBase64 wired into the repository write boundary | ✅ Fixed (e402f3d) |
| Server-side authorization / admin-JWT lifetime (incl. L-1 token revocation) | — | Verify in the Strapi instance: publisher-only publish, per-role permissions, a sane admin-JWT lifetime | ⏳ Launch-time (Strapi side — Research & Analysis) |
| Dev admin/admin bypass (D-1/2/3) | Dev-only | Remove end-to-end before production and add a CI check that fails if it ships; meanwhile it is tree-shaken out of production builds | ⏳ Launch-time |

Dependency monitoring (Dependabot) was also added in e402f3d; the full detail is in docs/security-audit.md.

Demo & public-deploy audit (2026-06-21). A second adversarial pass covered the new public-demo capability — demo mode, the static Netlify deploy, the demo CSP/headers, and icon/image bundling. Verdict: safe to expose publicly — zero Critical, zero High. The demo cannot write to Strapi, cannot sign in as a real user, and ships no secrets; this holds three deep — in-memory data, a sentinel token Strapi rejects, and a CSP connect-src 'self' that makes the backend unreachable even if every client-side guard is bypassed. Of 10 findings (all Medium/Low), 5 were fixed in code and 5 documented.

| Finding | Severity | Remediation | Status |
| --- | --- | --- | --- |
| D-1 — Dev Strapi URL baked into the public demo bundle | Medium | Blank strapiBaseUrl in demo mode (unused — the demo is in-memory) | ✅ Fixed (cdff530) |
| D-2 — demoMode flag is runtime-mutable (devtools could flip it) | Medium | CSP connect-src 'self' backstop + rejected sentinel token; later fully closed — the flag is deep-frozen on boot and a test guards the demo header set (2026-06-22 audit, F-1/F-2) | ✅ Fixed |
| D-3 — Icons could fetch api.iconify.design at runtime | Medium | icon.fallbackToApi:false + all 46 icons bundled locally | ✅ Fixed (cdff530) |
| D-4 — Content reads gated only by the token, not the demo build | Low | isDemoData() read-guard (in-memory repo for the whole demo build) | ✅ Fixed (cdff530) |
| D-7 — Icon dependency pinned with a ^ range | Low | Pinned exact (1.2.114) | ✅ Fixed (cdff530) |
| D-8 — No Permissions-Policy header | Low | Added to both header sets | ✅ Fixed (cdff530) |
| D-5, D-6, D-9, D-10 — minor disclosure / prod-scoped | Low | Documented (sentinel creds worthless vs real Strapi; email-domain placeholder; HSTS preload; cookie HttpOnly = prod H-1) | 📄 Documented |

Full detail in docs/security-audit.md §7.

Third audit (2026-06-22) — demo roles, main files, guided tour, dependencies. Covered everything added for the public demo's Author/Editor entry, the multiple report files, the in-app tour, and a full dependency refresh. Verdict: 0 Critical / 0 High / 0 Medium. Every concern examined was already correctly defended; two belt-and-suspenders fixes landed with the audit (the deep-freeze above, plus a test that locks the demo's network policy so it can never silently re-open). Full detail in docs/security-audit.md §8.

Fourth audit (2026-07-05) — reviewer comments, tab-only preview, card view. Covered the entire annotation feature end to end (including the dormant shared-storage adapter), the new preview-tab architecture, and the card-view lists. Verdict: 0 Critical / 0 High / 0 Medium. One belt-and-suspenders fix landed with the audit (card artwork addresses now pass through the same URL allowlist as every other link); measured color contrast on all the new interface pieces runs well above the accessibility floor in both light and dark. Full detail in docs/security-audit.md §9.

(A dated maintenance log at the top of docs/security-audit.md records security-relevant changes between audits — most recently the search-engine exclusion headers and the CI bundle guard, 2026-07-11.)

## 7. Appendix — Developer reference (technical detail)

This appendix is written for the developer audience. A manager has the complete picture from Sections 1–6 and can stop there. What follows condenses the architecture and the implementation plan for readers who want the full technical detail, and is where the remaining technical terms live.

### 7.1 At a glance

The Studio is a single-page web application (it loads once and then responds instantly, like Gmail) built with Nuxt 4 / Vue 3 and Nuxt UI 4, written in TypeScript throughout. It runs in the browser and talks to Strapi 5 — the content-management system where all articles, apps, and datasets live — over the web. Application state, including the signed-in session, is held in Pinia, with the session persisted to a secure browser cookie. The tool is intended for deployment on Netlify.

A key early discovery shaped the whole data layer: Strapi exposes two different programmatic "doors." Staff are administrative users of Strapi, and Strapi's admin Content-Manager interface natively enforces the publish rule the project wants (authors draft; editors and super-admins publish) with no backend changes — whereas the public interface does not. Sign-in and all content access were therefore targeted at the admin Content-Manager interface. The credential issued at sign-in proves identity on every request; records are addressed by a stable identifier; and the system's native draft/published distinction is the single source of truth for what is live.

### 7.2 The end-to-end lifecycle

The flow, end to end — every step below is now built; the email relay and the rebuild "doorbell" await their operator-side keys (Section 4):

AUTHOR                         EDITOR / SUPER ADMIN            PUBLIC
  ------                         --------------------           ------
  sign in
    |
  write content  --- save ---->  [ DRAFT in the content system ]
  add images
  (from the shared library)           |
  request review (optional) -- email w/ preview link -->
                                      |
                                  review the draft
                                  (exact "preview as published")
                                      |
                                  click PUBLISH
                                      |
                          [ system marks it published ]
                                      |
                          [ a "doorbell" pings the public site ] ---> public site
                                                                      rebuilds &
                                                                      shows content
                                                                      (~1-2 min)

### 7.3 Why a rebuild (old tool → new Studio)

| Concern | Old tool (2019) | New Studio (2026) |
| --- | --- | --- |
| Technology | End-of-life stack | Current, supported stack |
| Images | Stored as bloated embedded text | Shared library, referenced by link |
| Workflow | Multi-stage approval, three roles | Two roles: draft vs. publish |
| Editor | Plain text box | Friendly editor (buttons, live preview, image insert) — built |
| Publishing | Manual steps | One button that also rebuilds the public site — built (rebuild trigger awaits R&A wiring) |
| Draft review | Email chains outside the tool | Word-style highlights & threaded comments on the exact preview — built |
| Accessibility | Inconsistent | Required alt-text, optional captions, safe image handling |

The content system itself was modernized ahead of this project to content parity with the old data, with proper media handling and native draft/publish. The Studio's job is to do its part correctly against that modern foundation. The old codebase is retained only as a reference for what each field means.

### 7.4 What is built, in technical terms

- Sign-in & roles. Authentication targets Strapi 5's admin interface; the signed-in credential authorizes every request. Capability is decided by role codes, not display names: strapi-super-admin and strapi-editor may publish, strapi-author is drafts-only. The session is persisted to a Secure, SameSite=Strict cookie (not browser local storage) and re-verified on every application start; an expired or invalid session clears and redirects to login. A global route guard makes every screen private except the login screen. Publish-gating is enforced natively by the content system at the admin level — the client only decides which controls render; the server is the real authorization boundary.

- Content engine. A typed, tested data-access layer reads and writes Articles, Apps, and Datasets, addressing records by their stable identifier, with translators between the system's shape and the application's shape, and validators for every type. A hard zero-base64 rule is enforced by an automated guard asserted across all three content types. The field shapes were confirmed by read-only inspection of the live system (for example, the article type has a fixed set of allowed values; a dataset's time period is a start/end year structure).

- Image layer. Images are uploaded once to the shared media library and referenced thereafter; the preview always renders from the returned library URL, never from a local copy. Alt-text is required and caption optional on every image. The riskier vector-image format is sanitized (scripts and event handlers stripped) before upload. A case-insensitive allow-list governs accepted formats. A cross-cutting guard test asserts the zero-base64 rule end to end — no embedded-image data can reach a write.

- First screens & the save-gate. Create and edit pages exist for all three content types, built from shared field components. A single save-gate runs the matching validator before any write and only persists when validation passes — this is where the zero-base64 guarantee meets the live save path. A shareable preview route renders a draft's body through the same formatting-rule set intended for the public renderer, behind a single swappable stylesheet so the official public-site styling can be dropped in later for pixel-exact fidelity. A role-aware dashboard and a publisher-only draft queue are in place (the queue lists drafts; the publish action itself is planned).

### 7.5 What was planned at first writing — all of it has since shipped

Each track below was "planned" in the 2026-06-21 edition of this document and is now built, tested, and on main:

- Authoring editor — shipped. The ICJIA Markdown Editor (CodeMirror 6, vendored) is integrated with a formatting toolbar, split-pane live preview, and the image-insert hook wired to the media layer. Markdown-source editing was retained as designed, so footnotes, math, and complex tables round-trip faithfully. A body linter ("Check" button flagging heading/link/image problems, with jump-to-line results) is merged and shipping (2026-07-11).

- Publish, rebuild & review email — shipped (operator keys pending). The publisher-only publish/unpublish actions are live against the content system's own enforcement (a non-publisher gets a server-side refusal); the rebuild trigger is configured as a content-system webhook holding the secret (per the design — the Studio never sees it), documented in docs/deploy-rebuild-and-email.md; and the review email is a server-side, sign-in-verified, rate-limited relay (5 sends / 10 minutes per user) holding the Mailgun credential server-side only.

- Onboarding — shipped, dormant. The first-login profile (reviewers, center) is built end to end and deliberately fails open until R&A creates the studio-profile storage type — an API error can never lock an author out.

- Polish, accessibility & launch — shipped and then some. Full WCAG 2.1 AA sweeps (zero automated-checker violations, light and dark), central error handling with a generic production error page, deployment configuration for both the demo and production header sets, the one-click sample-content shortcuts (local dev), the guided tour, and — beyond the original plan — Word-style reviewer annotations, the tab-only preview, card-view lists, the public demo with role entry, and a CI pipeline with the dev-bypass bundle guard. (The "remove the dev login" cleanup became conditional: the demo's role entry depends on it — see Section 4.)

### 7.6 Open items being tracked

These are normal project hygiene — each is known, tracked, and has a sensible default or a clear owner.

| Open item | Plain meaning | Handling |
| --- | --- | --- |
| Stronger session hardening | Make the login token invisible even to the page's own scripts | A separate, approval-gated backend task; meanwhile the server enforces all permissions, so this is a hardening step, not a hole |
| Author test account | A real author login is needed to confirm authors truly cannot publish | Requested from the backend owner; the team does not create accounts itself |
| Pixel-exact preview styling | Resolved: the preview now ships the faithful Hub stylesheet (same fonts, same layout rules) behind the single swappable-stylesheet seam | Done — assets/css/prose-preview.css |
| The real "centers" list | Onboarding asks which center a staff member belongs to; a placeholder list is used for now | Swap in the real list when supplied |
| Onboarding profile storage | Storing the profile needs a small, approved addition to the content system | Approved; may need the system's development environment to create it |
| Rebuild trigger & email credential | Publishing-with-rebuild and review-email need two secret values | Supplied at build time; both held server-side, never in the browser |

Resolved during this iteration and no longer open: publish permissions (now native via real roles) and keeping the public-site rebuild trigger secret (a server-side proxy that verifies the caller before firing).

### 7.7 Glossary

| Term | What it means here |
| --- | --- |
| Studio | The internal, staff-only tool this document describes (the "back room"). |
| Research Hub | The public ICJIA website where published content appears (the "storefront"). |
| Content-management system (Strapi 5) | The professional system where all articles, apps, and datasets are stored and served. |
| Admin (Content-Manager) interface | The content system's administrative "door," which natively enforces who-can-publish by each staff member's real role. |
| Single-page app | A web app that runs in the browser like Gmail — no full page reloads. |
| Nuxt 4 / Vue 3 | The technology the Studio is built with. |
| Nuxt UI 4 | Ready-made, accessible building blocks for the Studio's buttons, forms, and tables. |
| TypeScript | A safer dialect of the web's programming language that catches many mistakes before the tool is ever run. |
| Pinia | The small library that holds the Studio's in-app state, including the signed-in session. |
| Sign-in token | The secure "pass" issued at login that proves who you are on each request. |
| base64 / embedded image | The old, wasteful way of storing an image as a giant block of text inside a record. Banned here. |
| Media library | A shared store of uploaded images and files, reused by reference (like a shared drive). |
| Draft vs. publish | The content system's built-in switch: drafts are private; publishing makes content public. |
| alt-text | A short written description of an image, so screen-reader users and search engines understand it. |
| Sanitizing an image | Cleaning a vector-image file of any hidden runnable content before it is stored, so it cannot carry an attack. |
| Build hook / "doorbell" | A private trigger that tells the public website to rebuild itself with new content. |
| Author / Editor / Super Admin | The roles in the content system. Authors draft; Editors and Super Admins publish. |
| Feature-complete in the workshop | This stage: every feature is built and on the team's shared project, checked by automated tests, but not yet switched on for the public. |

## What's changed recently

A short digest for managers, newest first — the complete version-by-version record is the changelog, and the living list of what's in flight and what's next is the roadmap.

- 2026-07-17 — Accessibility riders shipped; social card added (v0.8.4). The four screen-reader/keyboard refinements from the annotations review are in: the highlight color swatches are a true radio group, the reviewer toolbar is a single Tab stop with arrow-key movement, the phone-size comments drawer behaves as a proper dialog (focus moves in, Escape closes and puts focus back), and starting a comment from the keyboard (select text, press Enter) now works reliably — and never hijacks Enter on links, buttons, or reply boxes. The repository and app also gained a dark social-preview card (the image shown when a Studio link is shared), and the security audit's between-passes delta log was brought current with a fresh dependency-vulnerability re-check (still 0 critical / high / moderate).

- 2026-07-16 — Edit-conflict detection shipped (v0.8.0). A fields-limited updatedAt check now runs before every edit-mode save on all three content forms; a genuine conflict raises a role="alert" banner — "This draft was changed by someone else while you were editing (their save: ⟨time⟩)." — offering Save anyway or Load their version. Load-theirs snapshots the author's own edits to the local draft backup first, so the v0.6.0 restore banner can hand them back afterward — the two features now work as one system, including a restore-vs-Load-theirs race the whole-branch final review found and closed the same way as the original Save-anyway race, plus a stamp reseed on Restore and a publish/unpublish refresh that close two more false-conflict gaps. Fails open on any check error; the check runs the same logic in the public demo against its in-memory store's stamps (the demo store is per-tab, so reproducing a genuine collision is a two-browser staging-rehearsal exercise, not a two-demo-tab one). Built test-first over five reviewed tasks with per-task adversarial review plus a whole-branch final review (two reviewer-found Critical races closed with layered tests), then verified live in the running app (clean saves, no false conflict after unpublish, restore-then-save with the reseeded stamp). 879 automated tests / 109 files.

- 2026-07-16 — Title search shipped (v0.7.0). A labeled, 300 ms-debounced search box now sits beside the Type filter on every content list — Articles, Apps, and Datasets alike — filtering by title, case-insensitive, across the whole library, server-side, identically in live and demo modes; a search change re-pages to 1, and a distinct "No matches" message replaces the generic empty state. Ahead of launch's 236 real articles (analysis-roadmap §5.3-6). The release also fixes a latent live-mode defect the whole-branch review uncovered: filter parameters (including the existing type filter) were serialized in a form the live content system would reject — invisible until now because the demo and dev sessions run in-memory. The wire format now matches the sandbox-validated pattern, with a final confirmation step added to the staging rehearsal checklist. Verified live in the demo (whole-library filtering, no-matches state, and the unsaved-work guard's leave warning intercepting a real navigation). 822 automated tests / 107 files.

- 2026-07-16 — Unsaved-work guard shipped (v0.6.0). Authors can no longer silently lose in-progress work: a native leave-page warning, a 30-second local draft snapshot while a form is dirty, and a non-blocking restore banner ("Restore" / "Discard") when a surviving snapshot is found; every successful save clears the backup. Live builds only — the public demo deliberately takes no snapshots, so its "nothing is saved / resets each session" promise stays literally true; the demo still shows both warnings. Built test-first over six reviewed tasks with per-task adversarial review, then verified end-to-end in the running app (snapshot, restore, clear-on-save, and the demo's zero-write policy all observed live). 800 automated tests / 107 files.

- 2026-07-16 — Manager-docs workflow (v0.4.0). This document, the README, the analysis document, and the new roadmap now carry a version-stamped bottom nav; the Studio itself gained a bottom status bar (version + doc links) and an in-app Spec & status page rendering this document, so a manager can always read the latest state without asking a developer. Doc currency is enforced by an automated test.

- 2026-07-16 — Media-library picker shipped (v0.5.0). Every image surface now opens on the ~20 newest Media Library images (searchable) with upload-from-desktop one tab away; picking an image that lacks alt text requires supplying it, which is written back to the shared library so it improves for everyone. Works identically in the public demo, where new images live only for the session and nothing persists. Built test-first over ten adversarially-reviewed tasks and verified end-to-end in the running demo before merge. 757 automated tests / 104 files.

- 2026-07-11 — Body markdown linter shipped (v0.3.0). A "Check" button in the editor flags heading/link/image problems in plain language with jump-to-line results. 677 automated tests / 97 files.

- 2026-07-11 — CI pipeline + search-engine exclusion (v0.2.0). Every push and pull request now re-runs the typecheck, the full test suite, and both builds automatically; the Studio's pages are excluded from search engines.

End of specification. First issued 2026-06-21; revised 2026-07-11 to reflect the shipped state (677 tests, four audits, annotations/preview/card-view/tour/demo roles/CI), and 2026-07-16 for the manager-docs workflow ("What's changed recently," the roadmap, the bottom navs, and the in-app Spec & status page). The Studio is feature-complete in the workshop with a public demonstration at https://studio-2026.netlify.app; this document will evolve as the remaining setup and go-live steps in Section 4 are completed. Nothing described here publishes to the live system yet.

Hub Studio 2.0 · Studio build v0.8.4 — for managers monitoring this project: Spec & status · What's changed (changelog) · What's next (roadmap) · README · Live demo

These links always open the latest rendered version of each document.